ALGOLEAP

Deal / Opportunity Management System

Technical Specification  ·  v1.0

Built on top of the Algoleap Lead Management System (LMS v1.0)

Privileged and Confidential  ·  2026

# Table of Contents

1.  Overview & Goals	3

2.  Scope — What's In, What's Out (v1)	4

3.  User Roles & Permissions	5

4.  Deal Lifecycle & State Machine	6

5.  Database Design (Schema Extension)	7

6.  API Design — Endpoints & Contracts	9

7.  Frontend Architecture & Routes	11

8.  Pipeline & Forecasting Views	12

9.  Deal Scoring & Probability	13

10.  Notifications & Activity Log	14

11.  Integration with LMS (Lead → Deal Conversion)	15

12.  File Attachments & Document Management	16

13.  Security & Permissions	17

14.  Build Order — Week-by-Week Plan	18

15.  Deployment Guide	19

16.  Testing Checklist	20

17.  Appendix A — Seed Data Extensions	21

18.  Appendix B — Glossary	22

# 1.  Overview & Goals

The Algoleap Deal / Opportunity Management System (DMS) is the natural next step after the Lead Management System. Where the LMS captures and qualifies opportunities, the DMS takes over once a lead is formally qualified and moves it through a structured sales closing process.

The DMS is built on top of the existing LMS codebase, sharing the same React + Node.js + PostgreSQL stack, RBAC system, and UI shell. It introduces a Deal entity that is either converted from a qualified Lead or created directly (for deals that skip the lead stage).

1.1  Primary Goals of v1

- Convert qualified Leads into Deals with one click, preserving all context.

- Track Deals through a structured closing pipeline: Discovery → Proposal → Negotiation → Contract → Closed Won / Closed Lost.

- Provide real-time pipeline visibility with revenue forecasting by stage.

- Capture structured deal data: contract value, payment terms, decision timeline, competition.

- Maintain a complete activity log of every deal touch — calls, emails, meetings, notes.

- Generate a Deal Room: a shared workspace for documents, decisions, and stakeholder sign-off.

- Trigger automated notifications at key deal milestones.

1.2  Non-Goals for v1

- CPQ (Configure, Price, Quote) — complex quoting engines are out of scope.

- E-signature integration (DocuSign / Adobe Sign) — planned for v2.

- Revenue recognition or invoicing — handled by finance systems.

- Customer-facing deal portals — internal tool only.

- AI-assisted win probability predictions — v2 feature.

1.3  Relationship to the LMS

Think of the LMS as the funnel top (awareness → qualification) and the DMS as the funnel bottom (proposal → closed). A Lead that reaches QUALIFIED status is the entry point for a Deal.

The two systems share: user accounts, roles, RBAC, accounts, contacts, file storage, and email infrastructure. The DMS adds new DB tables, new API routes under /api/deals, and new frontend pages — nothing in the existing LMS is removed or broken.

# 2.  Scope — What's In, What's Out (v1)

| Capability | In v1? | Notes |
| --- | --- | --- |
| Convert Lead → Deal (one click) | Yes | Copies all lead metadata; links back to source lead |
| Deal CRUD (create, read, update, delete) | Yes | Full lifecycle management |
| Pipeline kanban view (by stage) | Yes | Drag-and-drop stage changes |
| Pipeline table / list view | Yes | Sortable, filterable |
| Revenue forecasting dashboard | Yes | Weighted and unweighted pipeline totals |
| Deal activity log (calls, meetings, notes) | Yes | Manual entry in v1; calendar sync in v2 |
| Deal scoring / probability field | Yes | Manual 0–100%; auto-suggest in v2 |
| Competitor tracking per deal | Yes | Structured field, not free text |
| Decision maker & stakeholder mapping | Yes | Extends the Contacts model |
| Document management (Deal Room) | Yes | Shared space for proposals, contracts, SOWs |
| Email notifications at key milestones | Yes | Won / Lost / Stalled / Stage change |
| CSV export of pipeline | Yes | Simple export for reporting |
| E-signature integration | No (v2) | DocuSign / Adobe Sign |
| AI win-probability prediction | No (v2) | ML scoring on deal attributes |
| CPQ / quoting engine | No | Separate product scope |
| Customer-facing deal room portal | No | Internal only in v1 |
| Revenue recognition / invoicing | No | Finance system responsibility |

# 3.  User Roles & Permissions

The DMS inherits all five LMS roles. The permission matrix below adds new deal-specific atomic permissions alongside the existing lead permissions.

## 3.1  New Atomic Permissions

| Permission Key | Description | Default Roles |
| --- | --- | --- |
| deals.view_all | See all deals in the system | Executive, Practice Leader, Admin |
| deals.view_own | See deals where you are the owner | Client Manager, Team Member |
| deals.create | Create a new deal (or convert from lead) | Executive, Practice Leader, Client Manager, Admin |
| deals.edit_any | Edit any deal | Executive, Practice Leader, Admin |
| deals.edit_own | Edit deals you own | Client Manager |
| deals.assign | Reassign a deal to another user | Executive, Practice Leader, Admin |
| deals.move_stage | Advance or retreat a deal stage | Executive, Practice Leader, Client Manager, Admin |
| deals.close_won | Mark a deal as Closed Won | Executive, Practice Leader, Admin |
| deals.close_lost | Mark a deal as Closed Lost | Executive, Practice Leader, Client Manager, Admin |
| deals.delete | Delete a deal | Admin |
| deals.upload_document | Upload documents to the Deal Room | Executive, Practice Leader, Client Manager |
| deals.view_forecast | View the revenue forecast dashboard | Executive, Practice Leader, Admin |
| deals.export_csv | Export pipeline to CSV | Executive, Practice Leader, Admin |
| deals.log_activity | Log calls, meetings, and notes | All roles except Team Member |

# 4.  Deal Lifecycle & State Machine

Every Deal moves through a defined set of stages. Transitions are controlled server-side; the UI reflects only valid next states.

## 4.1  Stages

| Stage | Meaning | Expected Duration |
| --- | --- | --- |
| DISCOVERY | Needs assessment and stakeholder identification in progress. | 1–2 weeks |
| PROPOSAL | Formal proposal / SOW being drafted or submitted. | 1–3 weeks |
| NEGOTIATION | Commercial and legal terms being discussed. | 1–4 weeks |
| CONTRACT | Contract finalized and awaiting signatures. | 3–10 days |
| CLOSED_WON | Contract signed. Handoff to delivery initiated. Terminal. | — |
| CLOSED_LOST | Deal lost to competitor or no decision. Terminal. | — |
| ON_HOLD | Deal paused at client request. Can resume from any active stage. | Variable |

## 4.2  Allowed Transitions

| From Stage | Allowed Next Stages |
| --- | --- |
| DISCOVERY | PROPOSAL, CLOSED_LOST, ON_HOLD |
| PROPOSAL | NEGOTIATION, CLOSED_LOST, ON_HOLD |
| NEGOTIATION | CONTRACT, CLOSED_LOST, ON_HOLD |
| CONTRACT | CLOSED_WON, CLOSED_LOST, ON_HOLD |
| ON_HOLD | DISCOVERY, PROPOSAL, NEGOTIATION, CONTRACT |
| CLOSED_WON | (terminal — no transitions) |
| CLOSED_LOST | (terminal — can clone to re-open) |

## 4.3  State Machine Implementation

Extend the existing leadStateMachine.js pattern into a new dealStateMachine.js:

// apps/api/src/services/dealStateMachine.js
const DEAL_TRANSITIONS = {
  DISCOVERY:   ['PROPOSAL','CLOSED_LOST','ON_HOLD'],
  PROPOSAL:    ['NEGOTIATION','CLOSED_LOST','ON_HOLD'],
  NEGOTIATION: ['CONTRACT','CLOSED_LOST','ON_HOLD'],
  CONTRACT:    ['CLOSED_WON','CLOSED_LOST','ON_HOLD'],
  ON_HOLD:     ['DISCOVERY','PROPOSAL','NEGOTIATION','CONTRACT'],
  CLOSED_WON:  [], CLOSED_LOST: []
};
function canDealTransition(from, to) {
  return DEAL_TRANSITIONS[from]?.includes(to) ?? false;
}
module.exports = { canDealTransition };

# 5.  Database Design (Schema Extension)

The DMS adds four new tables. All existing LMS tables remain unchanged. Foreign keys link back to users, accounts, contacts, and leads.

## 5.1  Tables at a Glance

| Table | Purpose |
| --- | --- |
| deals | Core deal record. One deal may link to one source lead. |
| deal_activities | Time-stamped log of calls, meetings, emails, notes, and stage changes. |
| deal_documents | File metadata for documents in the Deal Room (extends LMS storage). |
| deal_competitors | Structured competitor entries tracked per deal. |
| deal_stakeholders | Extended stakeholder map beyond the primary contact. |

## 5.2  Prisma Schema Extension

Paste this schema into schema.prisma below the existing Lead model. Run 'npx prisma db push' after saving.

model Deal {
  id                  String    @id @default(cuid())
  title               String
  accountId           String
  account             Account   @relation(fields: [accountId], references: [id])
  sourceLeadId        String?   // nullable — not all deals come from a lead
  sourceLead          Lead?     @relation(fields: [sourceLeadId], references: [id])
  // Commercial
  contractValue       Int?      // cents / base currency
  recurringRevenue    Int?      // MRR / ARR in cents
  paymentTerms        String?   // Net-30, Milestone, Monthly, etc.
  currency            String    @default("USD")
  // Classification
  serviceLine         String
  deliveryFormat      String?
  geography           String?
  dealType            String    @default("NEW_BUSINESS") // NEW_BUSINESS | EXPANSION | RENEWAL
  // People
  ownerId             String
  owner               User      @relation("DealOwner", fields: [ownerId], references: [id])
  practiceLeaderId    String?
  practiceLeader      User?     @relation("DealPracticeLeader", fields: [practiceLeaderId], references: [id])
  primaryContactId    String?
  primaryContact      Contact?  @relation(fields: [primaryContactId], references: [id])
  // Pipeline
  stage               String    @default("DISCOVERY")
  probability         Int?      // 0..100
  expectedCloseDate   DateTime?
  estimatedStartDate  DateTime?
  estimatedMonths     Int?
  lostReason          String?
  wonNotes            String?
  // Tracking
  description         String?
  nextStep            String?   // free-text 'next action' visible on kanban card
  lastActivityAt      DateTime?
  activities          DealActivity[]
  documents           DealDocument[]
  competitors         DealCompetitor[]
  stakeholders        DealStakeholder[]
  createdAt           DateTime  @default(now())
  updatedAt           DateTime  @updatedAt
}
model DealActivity {
  id          String   @id @default(cuid())
  dealId      String
  deal        Deal     @relation(fields: [dealId], references: [id], onDelete: Cascade)
  userId      String
  user        User     @relation(fields: [userId], references: [id])
  type        String   // STAGE_CHANGED | NOTE | CALL | MEETING | EMAIL | DOCUMENT_ADDED | ASSIGNED
  subject     String?  // for CALL / MEETING / EMAIL types
  body        String?  // rich text note
  fromValue   String?  // previous stage (STAGE_CHANGED)
  toValue     String?  // new stage (STAGE_CHANGED)
  occurredAt  DateTime @default(now())
  createdAt   DateTime @default(now())
}
model DealDocument {
  id             String   @id @default(cuid())
  dealId         String
  deal           Deal     @relation(fields: [dealId], references: [id], onDelete: Cascade)
  category       String   // PROPOSAL | SOW | MSA | CONTRACT | PRESENTATION | OTHER
  fileName       String
  fileSize       Int
  mimeType       String
  storageUrl     String
  version        Int      @default(1)
  uploadedById   String
  createdAt      DateTime @default(now())
}
model DealCompetitor {
  id          String  @id @default(cuid())
  dealId      String
  deal        Deal    @relation(fields: [dealId], references: [id], onDelete: Cascade)
  name        String  // Company name
  strength    String? // STRONG | MODERATE | WEAK (our position vs them)
  notes       String?
}
model DealStakeholder {
  id          String   @id @default(cuid())
  dealId      String
  deal        Deal     @relation(fields: [dealId], references: [id], onDelete: Cascade)
  contactId   String
  contact     Contact  @relation(fields: [contactId], references: [id])
  role        String   // ECONOMIC_BUYER | CHAMPION | BLOCKER | INFLUENCER | END_USER
  sentiment   String?  // POSITIVE | NEUTRAL | NEGATIVE | UNKNOWN
}

# 6.  API Design — Endpoints & Contracts

All routes are prefixed with /api. Auth middleware (JWT) and permission checks apply to every endpoint. Methods follow REST conventions.

## 6.1  Deals

| Method | Route | Permission | Description |
| --- | --- | --- | --- |
| GET | /deals | deals.view_all or deals.view_own | List deals; filter by stage, owner, account, date range |
| POST | /deals | deals.create | Create a new deal directly |
| POST | /leads/:id/convert | deals.create + leads.edit_own/any | Convert a qualified lead into a deal |
| GET | /deals/:id | deals.view_all or deals.view_own | Get a single deal with all related data |
| PATCH | /deals/:id | deals.edit_any or deals.edit_own | Update deal fields |
| POST | /deals/:id/stage | deals.move_stage | Transition to a new stage (validated by state machine) |
| POST | /deals/:id/assign | deals.assign | Reassign deal owner |
| DELETE | /deals/:id | deals.delete | Soft-delete a deal |
| GET | /deals/:id/activities | deals.view_all or deals.view_own | Paginated activity feed for the deal |
| POST | /deals/:id/activities | deals.log_activity | Log a call, meeting, note, or email |
| GET | /deals/:id/documents | deals.view_all or deals.view_own | List Deal Room documents |
| POST | /deals/:id/documents | deals.upload_document | Upload a document to the Deal Room |
| DELETE | /deals/:id/documents/:docId | deals.edit_any or deals.edit_own | Remove a document |
| GET | /deals/:id/competitors | deals.view_all or deals.view_own | List competitor entries |
| POST | /deals/:id/competitors | deals.edit_any or deals.edit_own | Add a competitor entry |
| PATCH | /deals/:id/competitors/:cId | deals.edit_any or deals.edit_own | Update a competitor |
| DELETE | /deals/:id/competitors/:cId | deals.edit_any or deals.edit_own | Remove a competitor |
| GET | /deals/:id/stakeholders | deals.view_all or deals.view_own | List deal stakeholders |
| POST | /deals/:id/stakeholders | deals.edit_any or deals.edit_own | Add a stakeholder |
| PATCH | /deals/:id/stakeholders/:sId | deals.edit_any or deals.edit_own | Update stakeholder role/sentiment |
| DELETE | /deals/:id/stakeholders/:sId | deals.edit_any or deals.edit_own | Remove a stakeholder |

## 6.2  Forecast & Reporting

| Method | Route | Permission | Description |
| --- | --- | --- | --- |
| GET | /pipeline/forecast | deals.view_forecast | Returns weighted & unweighted totals per stage; supports date-range filter |
| GET | /pipeline/summary | deals.view_forecast | Counts and revenue totals by owner, service line, or geography |
| GET | /pipeline/export | deals.export_csv | Streams CSV with all active deal fields |

## 6.3  Key Request / Response Shapes

POST /deals body (minimum required fields):

{
  "title": "DHL — AI Automation POC",
  "accountId": "clxyz123",
  "serviceLine": "AI & Automation",
  "ownerId": "clusr456",
  "contractValue": 15000000,   // in cents → $150,000
  "probability": 40,
  "expectedCloseDate": "2026-09-30",
  "stage": "DISCOVERY"
}

GET /pipeline/forecast response shape:

{
  "stages": [
    { "stage": "DISCOVERY",   "count": 8,  "total": 420000000, "weighted": 168000000 },
    { "stage": "PROPOSAL",    "count": 5,  "total": 310000000, "weighted": 186000000 },
    { "stage": "NEGOTIATION", "count": 3,  "total": 180000000, "weighted": 126000000 },
    { "stage": "CONTRACT",    "count": 2,  "total":  90000000, "weighted":  81000000 }
  ],
  "grandTotal":    1000000000,
  "grandWeighted":  561000000,
  "currency": "USD",
  "asOf": "2026-05-04T00:00:00Z"
}

# 7.  Frontend Architecture & Routes

## 7.1  New Pages

| Route | Component File | Permission Required |
| --- | --- | --- |
| /deals | DealsPage.jsx | deals.view_all or deals.view_own |
| /deals/new | DealCreatePage.jsx | deals.create |
| /deals/:id | DealDetailPage.jsx | deals.view_all or deals.view_own |
| /deals/:id/edit | DealEditPage.jsx | deals.edit_any or deals.edit_own |
| /pipeline | PipelinePage.jsx (kanban) | deals.view_all or deals.view_own |
| /forecast | ForecastPage.jsx | deals.view_forecast |

## 7.2  New Folder Additions

apps/web/src/
├─ pages/
│  ├─ DealsPage.jsx
│  ├─ DealCreatePage.jsx
│  ├─ DealDetailPage.jsx
│  ├─ DealEditPage.jsx
│  ├─ PipelinePage.jsx       ← Kanban board
│  └─ ForecastPage.jsx      ← Revenue forecast chart
├─ components/deals/
│  ├─ DealCard.jsx           ← Kanban card
│  ├─ DealForm.jsx           ← Shared create/edit form
│  ├─ DealActivityFeed.jsx
│  ├─ DealRoomPanel.jsx      ← Documents tab
│  ├─ StakeholderMap.jsx
│  ├─ CompetitorList.jsx
│  └─ ConvertLeadModal.jsx   ← Lead → Deal conversion UI
└─ hooks/
   └─ useDeals.js            ← Axios hooks for deal CRUD

## 7.3  Navigation Update

Add two new items to the sidebar navigation, after the existing Leads and Accounts links:

- Pipeline  → /pipeline  (show for deals.view_all or deals.view_own)

- Forecast  → /forecast  (show for deals.view_forecast only)

# 8.  Pipeline & Forecasting Views

## 8.1  Kanban Pipeline Board

The PipelinePage renders one column per active deal stage (Discovery, Proposal, Negotiation, Contract). Each card shows:

- Deal title and account name

- Contract value and weighted value (value × probability %)

- Owner avatar and expected close date

- Color-coded staleness indicator (no activity in > 7 days = amber; > 14 days = red)

- Next Step text (editable inline on hover)

Drag-and-drop between columns triggers a PATCH /deals/:id/stage call with state machine validation. If the transition is invalid, the card snaps back and shows an inline error toast.

## 8.2  Forecast Dashboard

The ForecastPage shows an executive-level revenue view:

- Stage funnel bar chart: unweighted vs weighted pipeline total per stage.

- Close date heat map: deals expected to close per week for the next 12 weeks.

- Leaderboard: top deals by contract value in each stage.

- Filters: by service line, owner, geography, deal type (New / Expansion / Renewal).

- Date range selector for the forecast window.

Use Recharts (already likely in the LMS) for charts. Keep the chart library consistent with any existing dashboard widgets.

## 8.3  Probability Weighting

| Stage | Default Probability (if not manually set) |
| --- | --- |
| DISCOVERY | 20% |
| PROPOSAL | 40% |
| NEGOTIATION | 65% |
| CONTRACT | 90% |
| CLOSED_WON | 100% |
| CLOSED_LOST | 0% |

# 9.  Deal Scoring & Probability

In v1, deal probability is a manual field (0–100) set by the deal owner. The UI surfaces helpful nudges:

- If the deal has no ECONOMIC_BUYER stakeholder, show a warning: 'No economic buyer identified — this deal may stall.'

- If the deal has not had any activity in 14 days, show a staleness alert on the deal card.

- If expectedCloseDate is in the past and the deal is still open, flag it as overdue.

These nudges are computed client-side on the deal list and do not require server changes.

## 9.1  Manual Override Rule

When a user manually sets probability, their value takes precedence over the stage default. Store a boolean field manualProbability on the deal to track this. When the stage changes, reset manualProbability to false unless the user explicitly types in a new number during the same stage transition.

# 10.  Notifications & Activity Log

## 10.1  Email Notification Triggers

| Trigger Event | Who Gets Notified |
| --- | --- |
| Deal created | Assigned owner (if different from creator) |
| Deal assigned / reassigned | New owner + previous owner + Practice Leader |
| Stage moved to PROPOSAL | Owner + Practice Leader |
| Stage moved to NEGOTIATION | Owner + Practice Leader + Executive sponsor |
| Stage moved to CONTRACT | Owner + Practice Leader + Admin |
| Stage moved to CLOSED_WON | Owner + Practice Leader + Executive + all deal stakeholders (internal) |
| Stage moved to CLOSED_LOST | Owner + Practice Leader |
| Deal stalled > 14 days | Owner (daily digest, not per-deal) |
| Document uploaded to Deal Room | Owner (if not uploader) |

## 10.2  Activity Feed

The DealDetailPage shows a chronological feed mixing automated events (stage changes, assignments) with manual log entries (calls, meetings, notes). Each activity entry shows: actor avatar, action description, timestamp, and optional body text.

Activity types: STAGE_CHANGED, NOTE, CALL, MEETING, EMAIL, DOCUMENT_ADDED, ASSIGNED.

# 11.  Integration with LMS (Lead → Deal Conversion)

## 11.1  Conversion Flow

A Lead in QUALIFIED stage shows a 'Convert to Deal' button visible to users with deals.create permission.

Clicking it opens the ConvertLeadModal, which:

- Pre-fills all deal fields from the lead: title, account, contact, service line, estimated revenue, expected start date.

- Lets the user confirm or adjust any pre-filled field before submitting.

- On submit, calls POST /leads/:id/convert which: creates the Deal record, sets sourceLeadId, moves the Lead to a new terminal stage CONVERTED, and logs a CONVERTED activity on the lead.

- Redirects the user to the new DealDetailPage.

## 11.2  Lead Stage Extension

Add CONVERTED as a new terminal stage in the Lead state machine. This is additive — no existing transitions change. A CONVERTED lead shows a prominent 'View Deal' button that links to the created deal.

| LMS Lead Stage | Can Convert? |
| --- | --- |
| NEW | No |
| QUALIFIED | Yes — primary conversion point |
| PROPOSAL | Yes — late conversion if deal was tracked in LMS first |
| NEGOTIATION | No — too late; deal should already exist |
| WON / LOST / ON_HOLD / CONVERTED | No |

# 12.  File Attachments & Document Management

The DMS extends the existing Supabase file storage with a dedicated Deal Room for each deal. Deal Room documents are categorized and versioned, unlike the simpler lead attachments.

## 12.1  Document Categories

| Category | Description |
| --- | --- |
| PROPOSAL | Initial or revised commercial proposals |
| SOW | Statement of Work |
| MSA | Master Services Agreement |
| CONTRACT | Signed contract or counter-signed document |
| PRESENTATION | Pitch decks, discovery workshop outputs |
| OTHER | Anything that doesn't fit the above |

## 12.2  Versioning

Uploading a document with the same fileName and category creates a new version (version field increments). The UI shows version history with a download link for each version. Only the latest version appears by default; older versions are accessible via 'Show history'.

## 12.3  Storage Path

Files are stored in the existing Supabase 'lead-attachments' bucket (or a new 'deal-documents' bucket if preferred) at the path: deals/{dealId}/{category}/{timestamp}-{fileName}

# 13.  Security & Permissions

All LMS security rules apply. The DMS adds:

- Every /deals/* route must call permit() middleware with the appropriate deals.* permission key.

- deals.view_own: the backend WHERE clause adds AND (deal.ownerId = req.user.id OR deal.practiceLeaderId = req.user.id).

- deals.close_won requires a separate permission from deals.move_stage — closing a deal is a higher-stakes action.

- CSV export strips any fields the requesting user is not permitted to view (e.g., contractValue hidden from Team Members).

- Deal Room documents follow the same MIME type whitelist as lead attachments.

- Soft-delete only: DELETE /deals/:id sets a deletedAt timestamp, not a physical row removal.

# 14.  Build Order — Week-by-Week Plan

## Week 1 — Foundation

- Extend Prisma schema with all new tables; push to Supabase.

- Write seed data extensions (permissions, role defaults for deal permissions).

- Build POST /deals and GET /deals API endpoints.

- Add the 'Pipeline' nav item; render a static placeholder page.

## Week 2 — Core Deal CRUD

- DealCreatePage: form with all required fields.

- DealDetailPage: read-only view of all deal data.

- DealEditPage: edit form with permission guard.

- Lead → Deal conversion: POST /leads/:id/convert + ConvertLeadModal.

## Week 3 — Pipeline Kanban

- PipelinePage: kanban with drag-and-drop.

- POST /deals/:id/stage wired to the state machine.

- Deal card staleness indicators.

- Inline 'Next Step' editing on cards.

## Week 4 — Activity & Deal Room

- DealActivityFeed: log and display activities.

- DealRoomPanel: upload, categorize, version documents.

- StakeholderMap and CompetitorList components.

## Week 5 — Forecast & Notifications

- ForecastPage: bar chart, heat map, leaderboard.

- GET /pipeline/forecast and /pipeline/summary.

- Email notifications for all deal trigger events.

- CSV export endpoint.

## Week 6 — Polish & Deploy

- Permission guards on all new pages and buttons.

- Staleness/overdue nudge banners.

- Cross-link from Lead detail page to converted Deal.

- End-to-end testing (see Section 16).

- Deploy and gather feedback from first users.

# 15.  Deployment Guide

The DMS deploys alongside the LMS with no change to the existing Vercel / Render / Supabase setup.

- Run npx prisma db push on the production database to add the new tables.

- Deploy the backend to Render — the new /deals routes are in the same Express app.

- Deploy the frontend to Vercel — new pages are added to the existing React bundle.

- Run the seed extension script: node src/prisma/seedDeals.js — adds the new deal permissions.

- After deploy, verify: create a deal, convert a lead, move a stage, upload a Deal Room doc.

# 16.  Testing Checklist

## Deal CRUD

- Create a deal with all required fields — succeeds.

- Attempt to create with missing title — 400 error with validation message.

- Client Manager can create and edit their own deal.

- Team Member calling POST /api/deals directly gets 403.

## Conversion

- Convert a QUALIFIED lead — deal is created, lead moves to CONVERTED.

- Attempt to convert a NEW lead — button is absent; direct API call returns 400.

- Converted lead shows 'View Deal' link pointing to the correct deal.

## Stage Machine

- Move DISCOVERY → PROPOSAL succeeds.

- Move DISCOVERY → CLOSED_WON fails (invalid transition).

- Move CLOSED_WON → PROPOSAL fails (terminal state).

- Drag-and-drop an invalid transition on kanban — card snaps back with error toast.

## Permissions

- Team Member cannot see 'Convert to Deal' or 'New Deal' buttons.

- Client Manager cannot see 'Closed Won' button (requires deals.close_won).

- Admin toggling deals.create off for Client Manager — they lose the button on re-login.

## Forecast

- Forecast page shows correct weighted totals (manually verify with seed data).

- Adding a deal to PROPOSAL increases the Proposal total on the forecast page.

## Deal Room

- Upload a 5 MB PDF — succeeds, appears in document list.

- Upload a 15 MB file — rejected with size error.

- Upload a second version of the same doc — version counter increments.

# 17.  Appendix A — Seed Data Extensions

Create apps/api/src/prisma/seedDeals.js and run it after the original seed:

const DEAL_PERMISSIONS = [
  ['deals.view_all','View all deals','Deals'],
  ['deals.view_own','View own deals','Deals'],
  ['deals.create','Create deals','Deals'],
  ['deals.edit_any','Edit any deal','Deals'],
  ['deals.edit_own','Edit own deals','Deals'],
  ['deals.assign','Assign deals','Deals'],
  ['deals.move_stage','Move deal stage','Deals'],
  ['deals.close_won','Close a deal as Won','Deals'],
  ['deals.close_lost','Close a deal as Lost','Deals'],
  ['deals.delete','Delete deals','Deals'],
  ['deals.upload_document','Upload Deal Room documents','Deals'],
  ['deals.view_forecast','View revenue forecast','Pipeline'],
  ['deals.export_csv','Export pipeline CSV','Pipeline'],
  ['deals.log_activity','Log activities on deals','Deals'],
];
const DEAL_ROLE_DEFAULTS = {
  'Executive':       ['deals.view_all','deals.create','deals.edit_any','deals.assign',
                      'deals.move_stage','deals.close_won','deals.close_lost',
                      'deals.upload_document','deals.view_forecast','deals.export_csv',
                      'deals.log_activity'],
  'Practice Leader': ['deals.view_all','deals.create','deals.edit_any','deals.assign',
                      'deals.move_stage','deals.close_won','deals.close_lost',
                      'deals.upload_document','deals.view_forecast','deals.export_csv',
                      'deals.log_activity'],
  'Client Manager':  ['deals.view_own','deals.create','deals.edit_own','deals.move_stage',
                      'deals.close_lost','deals.upload_document','deals.log_activity'],
  'Team Member':     ['deals.view_own'],
  'Administrator':   DEAL_PERMISSIONS.map(([k]) => k),
};

# 18.  Appendix B — Glossary

| Term | Meaning |
| --- | --- |
| Deal / Opportunity | A qualified sales opportunity that is actively being closed. Distinct from a Lead, which is earlier-stage. |
| Deal Room | A per-deal document workspace for proposals, contracts, and supporting materials. |
| Weighted Pipeline | Total pipeline value multiplied by each deal's probability percentage. |
| Stakeholder Map | The set of contacts at the client side, each tagged with their role (economic buyer, champion, etc.) and sentiment. |
| Conversion | The act of promoting a qualified Lead into a Deal. Preserves all lead context and links both records. |
| Stage Machine | Server-side rules defining which deal stage transitions are allowed. |
| CPQ | Configure, Price, Quote — software for generating complex product/service quotes. Out of scope for v1. |
| MRR / ARR | Monthly / Annual Recurring Revenue — relevant for subscription-type deals. |
| Staleness | A deal that has had no logged activity for more than 14 days. Surfaced as a warning on the kanban card. |
| CUID | Collision-resistant Unique ID — inherited from the LMS, used for all primary keys. |

End of document  ·  Algoleap Deal / Opportunity Management System  ·  Technical Specification v1.0